Henry B. Bigelow Cruise HB-10-06 Leg 2 Daily Report
Period covered: 0000 hrs 08/16/2010- 2400 hrs 08/16/2010
Vessel science party:Name	Position	Email/Phone
Vince Guida / Michael Jech / Jim Burkitt* / Steven Fromm / Nick Mitchell* / Cristina Bascunan / Betsy Broughton / Allison Candelmo / Rich Langton / Beth Langton / Norma Clark / Jason Sadler / Christopher Sumner / Jon Terpening / Indraneel Deshpande	Chief Scientist / Acoustic Lead / Acoustics / Acoustics / Acoustics / CTD / CTD / Chemistry Lead / Chemsitry / Chemistry / SMU Data Manager / NRDA Sample Rep / BP/Entrix, IH / KD GC-MS Chemist / Chemistry	Vincent.Guida@noaa.gov / Michael.Jech@noaa.gov / james.w.burkitt@noaa.gv / Steven.Fromm@noaa.gov / nickolas.mitchell@noaa.gov / Cristina.Bascunan@noaa.gov / Elisabeth.broughton@noaa.gov / Allison.Candelmo@noaa.gov / Rich.Langton@noaa.gov / elangton@snook.sh.nmfs.gov / nmc_2002@yahoo.com / peopeomoxmox@gmail.com / CSumner@entrix.com jon.terpening@kdanalytical.com / Ashok.Deshpande@noaa.gov
* ships crew working on acoustics with science party

# Daily Operations:
Y	CTD Casts	Y	Sampling – VOA		PAH Detection
Y	Fluorometry	Y	GCMS		Biota
	LISST	Y	Acoustics		Rototox
Y	Sampling – TPH		MOCNESS		Other:

# Cruise notes:
Station map figure 1

Science results and preliminary interpretation:
Acoustics
Ten passes were made over the wellhead in early afternoon. The water column over the wellhead was still quite noisy, but with no clear evidence of oil or gas discharge. While less well-developed, the “acoustic void” phenomenon was still evident in the deep scattering layer (Fig. 2). Unlike during Saturday’s pass (8/14), no ROVs active on the BP website were “parked” at 1000 m depth waiting to be lowered to the bottom during our passes. One ROV from Skandi Nepute was being lowered continuously during our passes on 8/16, however. The arrangement of vessels and rigs within the wellhead area prevented Bigelow from transiting in its usual N-S path and dictated a roughly NNW-SSE path instead. This makes comparison of data with that from previous transits more difficult.
# (please attach any images at end of document)

Fluorometry and Dissolved Oxygen results
No anomalies detected in CDOM or DO profiles in any CTD casts.

Chemistry: GCMS / HAPSITE
Toluene detections made via onboard GC/MS in the vicinity of the wellhead since 8/14 are listed in Table 1. Values range from 0 to 9.7 µg/L. There was no consistent pattern with regard to certain bottles (i.e. bottle contamination), or times of day that might point to shipboard activities as the source of contamination. All detections were within 35 m of the surface and within 10 km of the wellhead. No such detectons were made at stations 75 to 90 km east (Fig. 1A). Results from 30-45 km southwest of the wellhead are not yet available. No other hydrocarbons have been detected from any depths at any sites sampled thus far.

Table 1. GC/MS detections from water samples taken in the
5 and 10 km rings from depths <40 m.

Range (km)	Bearing (deg.)	Bottle #	Depth (m)	Toluene (µg/L)
5	210	12	2.5	3.5
5	120	12	2.8	3.7
5	210	11	32.0	nd
5	90	11	35.7	nd
10	180	11	34.8	2.8
10	180	GoFlo	35.0	1.4
10	90	12	3.7	9.7

Microbial analysis (if applicable)
N/A

Other Observations
A surface oil sheen and gumball-sized floating white balls were observed in the water while making passes through the wellhead zone.
## Operational / Logistical issues:
The CTD rosette sampler bottle closure mechanism is still an occasional problem, although we can get around it by manually triggering bottles. We are running low on coolers for storing sampling, but have scheduled resupply and sample transfer for late on the 17th.
## Planned activities for next 24 hours:
We have returned to within 5 km of the wellhead this morning and have taken additional water and CTD samples, then begun doing acoustic “mowing the lawn” lines south of the exclsion zone to look for more natural seeps. We anticipate a sample transfer and resupply in late afternoon of the 17th, and thereafter will conduct further water sampling near the wellhead. We will remain close to the wellhead for the rest of thei night so as not to miss an opportunity for another series of acoustic passes on Wednesday (8/18).
Figure 1 – Bigelow CTD stations and trackline 15 Aug 2010. A. 24 hour map . Dark blue line is trackline, yellow triangles are CTD stations. Yellow numbers are consecutive CTD identification numbers, continued from Leg 1 of cruise HB10-06. The magenta square is the wellhead, and the 5 and 10 km rings are indicated with dashed circles., B. Detail of wellhead pass period; red rings are 500, 1000, and 1500 m from the wellhead.
A.

B.

Fig. 2 Echograms (18 kHz) from EK60 aboard Henry B. Bigelow made during August 16, 2010 passes over the Deepwater Horizon MC252 wellhead site.